## Slide 1: Measure M2 performance assessment report March 4, 2019
Presented by:
Catherine Brady
Lien Luu
ORANGE COUNTY TRANSPORTATION AUTHORITY

## Slide 2: Assessment Focus
Triennial Performance Assessment required by M2 Ordinance — 4th assessment to date
Main areas of focus included project delivery, program management & responsiveness, compliance, fiscal responsibility, and transparency & accountability.
Additional review of status of prior assessment findings, performance of OCTA’s delivery of M2 projects and programs, and opportunities for improvement.

## Slide 3: Overall Summary and Program Goals
On track with meeting primary goals of M2 Ordinance and fulfilling promises.
Significant progress made in all M2 areas.
Incorporated many leading industry practices.
Sound Fiscal Practices in place.
Aligns well with peers reviewed.
Consider identifying measures to capture progress towards M2 Goals on a periodic basis
Results
Recommendations

## Slide 4: Progress on M2 goals
# | M2 Goal | Results Thus Far (as of June 30, 2018)
1 | Relieve Congestion | Congestion increased overall, but so did Vehicle Miles Traveled. Delay is down on SR-91.
2 | Fix Potholes & Resurface Streets | PCI improved from 77 in 2014 to 79 in 2016—best in State.
3 | Expand Metrolink Rail | 8 of 13 currently identified expansion projects were completed. Includes 50 at-grade rail crossing enhancements. OC Streetcar ready to start construction.
4 | Provide Reduced Cost Transit Services to Seniors and Persons with Disabilities | $22 million provided to stabilize fares. $36.4 million provided to projects to expand senior transportation services. 6.8 million reduced fare passes issued to seniors FY15/16 to FY17/18. 2.7 million reduced fare passes issued to persons with disabilities FY15/16 to FY17/18. 96 million fare stabilization program-related boardings provided.
5 | Synchronize Traffic Lights | 2,258 traffic lights synchronized.
6 | Reduce Air and Water Pollution and Protect Local Beaches through Cleanup of Roadway Oil Runoff | 6.2 million cubic feet of trash removed. 1,300 acres preserved as open space and 350 acres restored.

## Slide 5: Strong Program Management Exists
PMO oversight is strong and more robust than peers reviewed.
Clear roles and functions ensured appropriate oversight and buy-in.
Continuous improvement valued and prior assessments findings implemented.
Administrative costs closely monitored and compliant.
Strong framework and leading practices in place over cybersecurity.
Implement in-progress plans to update cybersecurity training policy and require annual training.
Regularly monitor cybersecurity training status including identification of responsibilities, frequency, verification, results, and documentation of monitoring efforts.
Results
Recommendations

## Slide 6: Significant Progress & accomplishments
Many accomplishments to date such as:
  43 new freeway miles
  5 new interchanges
  8 railroad grade separations
  $342 million in fair share dollars provided to cities to improve local infrastructure
  6.2 million cubic feet trash collected, 1,300 acres of open space preserved, and 350 acres restored
Good controls in place over capital budgets and schedule—although some challenges faced.
Solid Policies & Procedures over contracting and construction were followed.
Create a methodology to gather and track outputs and accomplishments against M2 anticipated goals.
Demonstrate a stronger link between capital project selection guidance and project prioritization by memorializing discussions and/or decisions.
Results
Recommendations

## Slide 7: Approaches Ensured Compliance
Philosophy of adherence to voter promises permeated throughout the organization.
Robust system used to track compliance—well beyond peers reviewed.
Local eligibility requirements were robust and thoroughly reviewed by OCTA—again, leading the peer group reviewed.
Grant award and monitoring practices were sound.
Ensure PMO’s Compliance Matrix includes links, where appropriate, to underlying support, further demonstrating and validating compliance.
Results
Recommendations

## Slide 8: Good Fiscal Practices in Place
Used a careful and modest approach allowing great progress when faced with rising costs and declining revenues.
Forecast methodology was sound and cash flow practices were more robust than many peers.
Although future construction cost increases could pose a risk, OCTA adopted a cost pressure index to monitor risk and built in an economic uncertainty factor into cash flow projections to mitigate risk.
Leveraged approximately $1.5 Billion in external revenue sources program-wide.
Results
No recommendations.
Chart: 
| 54% Sales Tax Revenue | 38% Local, State, & Federal Funding | 1% Interest | 7% Bond Proceeds
 | 2080.6597 | 1456.5146 | 49.0276 | 269.8118

## Slide 9: Good Fiscal Practices in Place (Cont.)
OCTA’s approach to debt financing was conservative, consistent with the Ordinance, in-line with similar transportation agencies, and debt service coverage appeared sufficient to meet future repayment obligations.
Agency | Program Duration | Financing Method | Budgeted Sales Tax Revenue for Fiscal Year 2017-2018 | Annual Debt Service | Outstanding Debt
RCTC (Riverside County Transportation Committee, Riverside County, CA) | 9th year of 30-year program | Debt | $187.0 M | $96.6 M | $878.9 M
SANDAG (San Diego Association of Governments, San Diego County, CA) | 10th Year of 40-year program | Debt (2008-2021) Pay-go (2022-2048) | $292.1 M | $105.3 M | $2,263.2 M
RTA (Regional Transportation Authority, Pima County, AZ) | 13th year of 20-year program | Debt | $88.2 M | $17.4 M | $248.2 M
MAG (Maricopa Association of Governments, Maricopa County, AZ) | 12th year of 20-year program | Pay-go | $458.6 M | N/A | N/A
OCTA | 7th year of 30-year program | Debt | $316.5 M | $44.4 M | $310.2 M

## Slide 10: OCTA Is Transparent & Accountable
Highly focused on accountability with great transparency of actions, decisions, and data communicated to Board and public stakeholders.
Outreach efforts aligned with peers reviewed.
Public perception results were positive and showed more awareness.
TOC functioned as envisioned and internal audit function provides additional layer of accountability.
Enhance awareness of M2/OC Go on social media through more M2-focused content or through media dedicated solely to M2/OC Go.
Add TOC member bios on website to enhance transparency of those providing taxpayer oversight.
Results
Recommendations

## Slide 11: Questions
Sjoberg Evashenk appreciates the cooperation and assistance from OCTA, Caltrans, and stakeholders.
Questions?