DRAFT COOPERATIVE AGREEMENT C-X-XXXX

BETWEEN

ORANGE COUNTY TRANSPORTATION AUTHORITY

AND

XXXXX

FOR

PROPOSITION 1B STATE-LOCAL PARTNERSHIP PROGRAM CALL FOR PROJECTS PROJECT
XXXXX

THIS AGREEMENT is effective this ______day of ______________________ 2012, by and between the Orange County Transportation Authority, 550 South Main Street, P.O. Box 14184, Orange, California 92863, a public corporation of the State of California (AUTHORITY), the City of XXXXX, a municipal corporation duly organized and existing under the constitution and laws of the State of California (CITY).

RECITALS:

WHEREAS, AUTHORITY and CITY (PARTIES) desire to enter into a Cooperative Agreement to define the roles and responsibilities related to funding between PARTIES for the construction of XXXXX (PROJECT) as defined by the project description provided by CITY in its application for the State-Local Partnership Program Call for Projects, incorporated herein by reference; and

WHEREAS, the California Transportation Commission (CTC) programs and allocates the Proposition 1B Highway Safety, Traffic Reduction, Air Quality, and Port Security Bond Act of 2006; (Proposition 1B) State-Local Partnership Program (SLPP) funds on behalf of the State of California;

WHEREAS, the California Department of Transportation (Caltrans) is responsible for administering SLPP funds on behalf of CTC; and

WHEREAS, AUTHORITY is responsible for requesting programming of SLPP formula funds to specific projects within Orange County; and

WHEREAS, SLPP funding for PROJECT is contingent upon funding being available through both allocation by the CTC and availability of SLPP funds, and PROJECT maintaining its eligibility for this funding, and

WHEREAS, on April 9, 2012, AUTHORITY’s Board of Directors, approved programming of XXXXX dollars ($XXXXX) in SLPP funds for the construction phase of PROJECT, to be matched with XXXXXX dollars ($XXXXX) of XXXXX Measure M2 Fair Share (M2 Fair Share) local match for a total of XXXXX dollars ($XXXXX) for the construction phase of PROJECT in accordance with Exhibit A titled “SLPP Funding Plan”, which is attached herein and incorporated by reference;

WHEREAS, PARTIES agree that the CITY will be the direct recipient of SLPP funding from the State and will act as lead agency for environmental, engineering, right-of-way, construction  and construction management of PROJECT; and

WHEREAS, PARTIES agree CITY will adhere to M2 Comprehensive Transportation Funding Programs Master Funding Agreement C-X-XXXX (XXXXX) executed between CITY and AUTHORITY; and

WHEREAS, PARTIES agree that CITY’s SLPP local match funding requirements for PROJECT will be provided from CITY’s M2 Local Fair Share apportionment for FY 2012-13 and shall be used as a dollar-for-dollar match for the SLPP funds approved for PROJECT; and

WHEREAS, AUTHORITY’s Board of Directors approved this Cooperative Agreement on XXXXX, 2012; and

WHEREAS, CITY’s Council or Board approved this Cooperative Agreement on this ______day of ______________________ 2012; and

NOW, THEREFORE, it is mutually understood and agreed by PARTIES as follows:

ARTICLE 1. COMPLETE AGREEMENT

A.	This Cooperative Agreement, including any attachments incorporated herein and made applicable by reference, constitutes the complete and exclusive statement of the term(s) and conditions(s) of this agreement between PARTIES and it supersedes all prior representations, understandings, and communications.  The invalidity in whole or in part of any term or condition of this Cooperative Agreement shall not affect the validity of other term(s) or conditions(s) of this Cooperative Agreement. The above referenced recitals are true and correct and are incorporated by reference herein.

B. 	AUTHORITY’S failure to insist on any instance(s) of CITY’s performance of any term(s) or condition(s) of this Cooperative Agreement shall not be construed as a waiver or relinquishment of AUTHORITY’s right to such performance or to future performance of such term(s) or condition(s), and CITY’s obligation in respect thereto shall continue in full force and effect.  Changes to any portion of this Cooperative Agreement shall not be binding upon AUTHORITY except when specifically confirmed in writing by an authorized representative of AUTHORITY by way of a written amendment to this Cooperative Agreement and issued in accordance with the provisions of this Cooperative Agreement.

C. 	CITY’s failure to insist on any instance(s) of AUTHORITY’s performance of any term(s) or condition(s) of this Cooperative Agreement shall not be construed as a waiver or relinquishment of CITY’s right to such performance or to future performance of such term(s) or condition(s), and AUTHORITY’s obligation in respect thereto shall continue in full force and effect.  Changes to any portion of this Cooperative Agreement shall not be binding upon CITY except when specifically confirmed in writing by an authorized representative of CITY by way of a written amendment to this Cooperative Agreement and issued in accordance with the provisions of this Cooperative Agreement.

ARTICLE 2.	SCOPE OF AGREEMENT

This Cooperative Agreement specifies the roles and responsibilities of PARTIES as they pertain to the subjects and projects addressed herein.  PARTIES agree that each will cooperate and coordinate with the others in all activities covered by this Cooperative Agreement and any other supplemental agreements that may be required to facilitate purposes thereof.

ARTICLE 3.	RESPONSIBILITIES OF AUTHORITY

AUTHORITY agrees to the following responsibilities for PROJECT:

- AUTHORITY shall formally request on behalf of CITY that the Southern California Association of Governments (SCAG) amend the Federal Transportation Improvement Program (FTIP) to program PROJECT in accordance with the funding plan outlined in Exhibit A, whereby AUTHORITY’s performance under this Cooperative Agreement is contingent upon SCAG, Caltrans, and Federal Highways Administration (FHWA) approval.

- AUTHORITY shall request that the CTC program XXXXX dollars ($XXXXX) in SLPP funds, and is not obligated to program or provide any amount beyond what has been identified in this Article.

- AUTHORITY shall provide assistance to CITY in securing and maintaining eligibility for SLPP funds.

- AUTHORITY shall review and approve CITY’s request for allocation prior to submittal to Caltrans District 12.

- AUTHORITY shall cancel PROJECT if CITY has not submitted a CTC allocation request by February 1, 2013.  AUTHORITY shall cancel PROJECT if CITY has not awarded a construction contract twelve months after the date of CTC allocation.

- AUTHORITY shall proportionally reduce SLPP and M2 Fair Share in equal amounts if PROJECT has any estimated cost savings at allocation.  Cost savings will not be distributed to other fund sources programmed to PROJECT, except those identified in Article 3 paragraph F.

ARTICLE 4.	RESPONSIBILITIES OF CITY

CITY agrees to the following responsibilities for PROJECT:

- CITY is the direct recipient of SLPP funds and will act as the lead agency for the environmental, engineering, right-of-way, construction, and construction management of PROJECT.

- CITY agrees that AUTHORITY is responsible for programming only XXXXX dollars ($XXXXX) in SLPP funds, and is not obligated to program or provide any amount beyond what has been identified in this Article.

- CITY is responsible for preparing and submitting to AUTHORITY all CTC

documentation needed for allocation vote 90 calendar days prior to CTC meeting and no later than February 1 of the fiscal year identified in Exhibit A.

- CITY is responsible for notifying AUTHORITY immediately of any expected delays or changes to PROJECT that deviates from Exhibit A.

- CITY is responsible for preparing and submitting all necessary CTC and Caltrans documentation including the allocation request.  All prior approvals, including but not limited to Caltrans environmental approval by December 1, 2012 and right-of-way certification (if applicable) by February 1, 2013, must be attained prior to submittal of the construction allocation request.  CITY may proceed with advertisement of PROJECT prior to CTC allocation approval, but may not award any construction contract or start any construction work prior to CTC allocation or Letter of No Prejudice (LONP) approval.

- CITY is required to award a contract six months after the date of CTC allocation but may request one six month extension for contract award.  Extension request must be submitted 90 calendar days before contract award deadline.

- CITY agrees to provide a dollar-for-dollar match to SLPP funding in CITY’s local M2 Fair Share revenues for FY 2012-13 as the required local match.  Based on the existing budget, this amount is estimated to be XXXXX dollars ($XXXXX).  Actual funding amount will be determined at CTC allocation.

- CITY agrees that the overall construction and construction management budget for this PROJECT is XXXXX dollars ($XXXXX); contingent on availability of SLPP funding and CTC allocation.

- CITY agrees that cost savings in construction shall be distributed proportionally to SLPP, and CITY’s local M2 Fair Share revenues, based on the final construction cost at the time of filing the notice of completion consistent with the funding proportions noted in Exhibit A.  Cost savings will not be distributed to other fund sources programmed for PROJECT.  CITY agrees

that any cost overruns shall be the responsibility of CITY and not the responsibility of AUTHORITY.

- CITY is responsible for completing PROJECT in accordance with the funding plan (EXHIBIT A), timely use of funds requirements, and for abiding by all SLPP programming guidelines, State Transportation Improvement Program Guidelines, and any and all other requirements of the State, CTC, and Caltrans related to SLPP funding.  CITY is responsible for submitting quarterly review reports for PROJECT to Caltrans.  Reports must be copied to AUTHORITY.

ARTICLE 5.	DELEGATED AUTHORITY

The actions required to be taken by CITY in the implementation of this Cooperative Agreement such as approval of amendments and extensions are delegated to each Director of Public Works, or designee, and the actions required to be taken by AUTHORITY in the implementation of this Cooperative Agreement are delegated to AUTHORITY’s Chief Executive Officer, or designee.

ARTICLE 6.	AUDIT AND INSPECTION

PARTIES shall maintain a complete set of records in accordance with generally accepted accounting principles.  Upon reasonable notice, CITY shall permit the authorized representatives of AUTHORITY to inspect and audit all work, materials, payroll, books, accounts, and other data and records of CITY for a period of four (4) years after final payment, or until any on-going audit is completed.  For purposes of audit, the date of completion of this Cooperative Agreement shall be the date of Caltrans’ payment of CITY’s final billing (so noted on the invoice) under this Cooperative Agreement. AUTHORITY shall have the right to reproduce any such books, records, and accounts. The above provision with respect to audits shall extend to and/or be included in construction contracts with CITY’s contractor.

ARTICLE 7.	INDEMNIFICATION

A.	CITY shall each indemnify, defend and hold harmless AUTHORITY, its officers, directors, employees and agents from and against any and all claims (including attorney's fees and reasonable expenses for litigation or settlement) for any loss or damages, bodily injuries, including death, worker’s compensation subrogation claims, damage to or loss of use of property alleged to be  caused by the negligent acts, omissions or willful misconduct by either CITY, its officers, directors, employees or agents in connection with or arising out of the performance of this Cooperative Agreement.

B.	AUTHORITY shall indemnify, defend and hold harmless both CITY, its officers, directors, employees and agents from and against any and all claims (including attorney's fees and reasonable expenses for litigation or settlement) for any loss or damages, bodily injuries, including death, worker’s compensation subrogation claims, damage to or loss of use of property alleged to be caused by the negligent acts, omissions or willful misconduct by either AUTHORITY, its officers, directors, employees or agents in connection with or arising out of the performance of this Cooperative Agreement.

C.	The indemnification and defense obligations of this Cooperative Agreement shall survive its expiration or termination.

ARTICLE 8.	ADDITIONAL PROVISIONS

PARTIES agree to the following mutual responsibilities:

- Term of Agreement: This Cooperative Agreement shall continue in full force and effect through PROJECT completion, final acceptance by AUTHORITY, Caltrans’ payment of the CITY’s final billing, or 42 months from the date of CTC allocation, whichever is earlier.  This Cooperative Agreement may be extended at the mutual consent of all parties.

- Termination: This agreement is null and void if PROJECT is not funded. AUTHORITY shall cancel PROJECT for which CITY has not awarded a contract twelve months after the date of CTC allocation, or has not advanced the PROJECT to ready to list stage as determined by AUTHORITY. This Cooperative Agreement may be terminated by either party after giving thirty (30) calendar days written notice.  This Cooperative Agreement shall not be terminated without mutual agreement of all parties.

C.	This Cooperative Agreement may be amended in writing at any time by the mutual consent of all parties.  No amendment shall have any force or effect unless executed in writing by all parties.

D.	PARTIES shall comply with all applicable federal, state, and local laws, statues, ordinances and regulations of any governmental authority having jurisdiction over the PROJECT.

E.	Legal Authority:  PARTIES hereto consent that they are authorized to execute this Cooperative Agreement on behalf of said parties and that, by so executing this agreement, the parties hereto are formally bound to the provisions of this Cooperative Agreement.

F.	Severability:  If any term, provision, covenant or condition of this Cooperative Agreement is held to be invalid, void or otherwise unenforceable, to any extent, by any court of competent jurisdiction, the remainder of this Cooperative Agreement shall not be affected thereby, and each term, provision, covenant or condition of this Cooperative Agreement shall be valid and enforceable to the fullest extent permitted by law.

G.	Counterparts of Agreement: This Cooperative Agreement may be executed and delivered in any number of counterparts, each of which, when executed and delivered shall be deemed an original and all of which together shall constitute the same agreement.  Facsimile signatures will be permitted.

H.	Force Majeure:	  Each of the PARTIES shall be excused from performing its obligations under this Cooperative Agreement during the time and to the extent that it is prevented from performing

by an unforeseeable cause beyond its control, including but not limited to; any incidence of fire, flood; acts of God; commandeering of material, products, plants or facilities by the federal, state or local government; national fuel shortage; or a material act or omission by the other party; when satisfactory evidence of such cause is presented to the other party, and provided further that such nonperformance is unforeseeable, beyond the control and is not due to the fault or negligence of the Party not performing.

I.	Assignment:  Neither this Cooperative Agreement, nor any of the PARTIES’ rights, obligations, duties, or authority hereunder may be assigned in whole or in part by any party without the prior written consent of the other parties in their sole and absolute discretion.  Any such attempt of assignment shall be deemed void and of no force and effect.  Consent to one assignment shall not be deemed consent to any subsequent assignment, nor the waiver of any right to consent to such subsequent assignment.

J.	Obligations To Comply with Law:  Nothing herein shall be deemed nor construed to authorize or require any party to issue bonds, notes or other evidences of indebtedness under the terms, in amounts, or for purposes other than as authorized by local, state or federal law.

K.	Governing Law:  The laws of the State of California and applicable local and federal laws, regulations and guidelines shall govern this Cooperative Agreement.

L.	Litigation fees:  Should litigation arise out of this Cooperative Agreement for the performance thereof, the court shall award costs and expenses, including attorney’s fees, to the prevailing party.

M.	Notices:  Any notices, requests, or demands made between the parties pursuant to this Cooperative Agreement are to be directed as follows:

/

/

/

/

/

/

/

| To CITY: | To AUTHORITY: |
| --- | --- |
| XXXXX | Orange County Transportation Authority |
| XXXXX | 550 South Main Street P. O. Box 14184 Orange, CA 92863-1584 |
| Attention: XXXXX XXXXX Tel: XXX-XXX-XXXX E-mail: XXXXX | Attention: Tel: E-mail: Cc: Louis Zhao, Associate Transportation Funding Analyst |

/

This Cooperative Agreement shall be effective upon execution by all parties.

IN WITNESS WHEREOF, the parties hereto have caused this Cooperative Agreement No. C-X-XXXX to be executed on the date first above written.

| CITY OF XXXXX | ORANGE COUNTY TRANSPORTATION AUTHORITY |
| --- | --- |
| By: _________________________ | By: ____________________________ |
| XXXXX | Will Kempton |
| XXXXX | Chief Executive Officer |
| ATTEST: | APPROVED AS TO FORM: |
| By: _________________________ | By: ____________________________ |
| XXXXX | Kennard R. Smart, Jr. |
| XXXXX | General Counsel |

/

/

/

/

/

/

| APPROVED AS TO FORM: | APPROVAL RECOMMENDED: |
| --- | --- |
| By: ________________________ | By: ____________________________ |
| XXXXX | Kia Montazavi |
| XXXXX | Executive Director, Planning |
| Dated: ______________________ | Dated: ______________________ |